⚡ IronZ

Development Roadmap

Version 2.0 Feature Planning

April 2026

Prepared for Chase Zernich

# Executive Summary

IronZ v1.0 launched with a strong foundation: authentication, AI-powered plan generation, race event scheduling, calendar management, workout logging, nutrition basics, stats, and community workouts. This roadmap outlines the next wave of features to transform IronZ from a training tool into a comprehensive health and wellness platform.

The development is organized into three phases based on impact and complexity. Phase 1 targets first-launch essentials, Phase 2 addresses quick wins and polish, and Phase 3 introduces advanced AI and engagement features for future releases.

# Current App State (v1.0)

A quick inventory of what already exists before planning the next updates:

- Authentication: Supabase-powered login and signup with profile initials

- Training tab: Race events, gym/strength plan generator (PPL, upper/lower, full body, bro split), import a plan, workout logging, training preferences, active training inputs

- Home tab: Weekly calendar with day detail, daily sessions, and quick-add wizard (strength, running, cycling, swimming, HIIT, brick)

- Nutrition tab: Basic meal logging (name, calories, protein, carbs, fat), today's summary, food preferences, meal history

- Stats tab: Stats overview and workout history with search

- Settings: Athlete profile (name, age, weight, height, gender, goal), themes, nutrition toggle, measurement system, connected apps (placeholder), data management

- Additional: Saved workouts library, community workouts, Ask IronZ AI workout generation

# Phase 1: First Launch Essentials

These features are critical for a polished first launch experience. Each one addresses a gap that would leave users feeling the app is incomplete.

## 1. Onboarding Survey

| First-Time User Onboarding |  |
| --- | --- |
| When someone signs up, a multi-step survey customizes their entire experience before they see the main app. This replaces the current cold start where users land on an empty calendar. | Priority: High Effort: Medium (3–4 days) |
| • Step 1 — Profile basics: name, age, weight, height, gender (pre-fills Settings > Athlete Profile) |  |
| • Step 2 — Fitness goals: endurance, strength, weight loss, general fitness, sport-specific |  |
| • Step 3 — Experience level: beginner / intermediate / advanced (with descriptions) |  |
| • Step 4 — Training preferences: days per week, session length, available equipment, exercises to avoid |  |
| • Step 5 — Feature interest: nutrition tracking, hydration, race training, gym plans (enables/disables tabs) |  |
| • Step 6 — Dietary info (if nutrition selected): dietary restrictions, allergies, foods they love/avoid |  |
| • After completion, auto-generate their first training plan and show a welcome summary |  |

## 2. Nutrition Section Overhaul

| Comprehensive Nutrition Engine |  |
| --- | --- |
| Transform the basic meal log into an intelligent nutrition system that considers the user's entire training context. The current tab has manual logging with no feedback or intelligence. | Priority: High Effort: High (5–7 days) |
| • AI Photo Logging: Camera button to photograph meals → Claude Vision identifies food and estimates macros automatically |  |
| • Smart Dashboard: Daily/weekly macro visualization with progress rings, calorie budget bar, and macro split chart |  |
| • Training-Aware Recommendations: Meal suggestions that factor in today's workout, upcoming sessions, fitness goal, age, weight, and activity level |  |
| • Creative Meal Suggestions: AI-generated meal ideas based on food preferences, dietary restrictions, and what they've been eating |  |
| • Weekly Grocery List: Auto-generated shopping list based on recommended meal plan, with toggle for custom meals |  |
| • Custom Meal Integration: Users add their own meals and get AI feedback on macro balance relative to their training schedule |  |
| • Meal Plan View: Structured daily meal plan (breakfast, lunch, dinner, snacks) they can accept, swap, or customize |  |

## 3. Create Your Own Plan

| User-Built Training Plans |  |
| --- | --- |
| Not everyone wants a fully generated plan. Some users have their own programming or want a hybrid approach where some days are generated and others are manual. | Priority: High Effort: Medium (3–4 days) |
| • New 'Create Your Own Plan' button below 'Let's Go' on the home/training screen |  |
| • Blank weekly template: drag-and-drop or tap to add workouts to each day |  |
| • Per-day options: generate with AI, pick from saved workouts, or build manually |  |
| • Hybrid mode: mark certain days as 'auto-generate' and others as 'my workout' |  |
| • Copy week: duplicate a week template and modify it for progressive overload |  |
| • Plan duration: set how many weeks, option to repeat/cycle |  |

## 4. Profile Adaptability & Leveling

| Progress Tracking & Level Progression |  |
| --- | --- |
| Users should feel rewarded as they improve and see their fitness level adapt over time instead of being locked at their initial selection forever. | Priority: High Effort: Medium (3–4 days) |
| • Progress Score: Composite metric based on workout consistency, volume progression, and adherence |  |
| • Level System: Beginner → Intermediate → Advanced with clear criteria for each transition |  |
| • Level-Up Notifications: Celebration modal when they earn a level-up with stats comparison |  |
| • Adaptive Difficulty: Plan generation automatically adjusts when level changes |  |
| • Achievement Badges: Milestones like '30-Day Streak', 'First 5K', 'Bench Press PR', '100 Workouts' |  |
| • Progress Timeline: Visual history of level changes and key milestones in Stats tab |  |

## 5. Hydration Tracking

| Water & Hydration Management |  |
| --- | --- |
| Simple, satisfying hydration tracking with smart recommendations based on activity level, body weight, and environment. | Priority: Medium Effort: Low (1–2 days) |
| • Quick-log button: Tap to log one water bottle (visual fill animation) |  |
| • Custom bottle size: Set your water bottle size in ounces/ml |  |
| • Daily target: Auto-calculated based on body weight (0.5–1 oz per lb) and activity level |  |
| • Progress visualization: Water bottle fill graphic or progress ring on home screen |  |
| • Electrolyte reminders: Suggest electrolyte supplementation on heavy training days |  |
| • Hydration history: Simple daily log visible in stats |  |
| • Optional feature: Toggle on/off in Settings > Preferences (like Nutrition) |  |

# Phase 2: Quick Wins & Polish

Smaller fixes that round out the experience. These can be tackled quickly between the Phase 1 features or as a focused sprint.

## 6. Expanded Workout Types

| More Session Types in Quick Add |  |
| --- | --- |
| The current quick-add wizard has 6 types. Many popular workout types are missing. | Priority: Medium Effort: Low (1 day) |
| • Add to quick-entry grid: Yoga, Mobility/Stretching, Walking, Rowing, Pilates, Sport-specific (basketball, soccer, etc.) |  |
| • Each type gets appropriate input fields (duration, intensity, optional notes) |  |
| • Update the workout log type dropdown to match |  |
| • Calendar icons/colors for each new type |  |

## 7. Life Training Plans

| Non-Race Endurance Plans |  |
| --- | --- |
| Not everyone training for running, cycling, or swimming has a race goal. They want structured improvement plans without a target event. | Priority: Medium Effort: Low (1–2 days) |
| • New plan category: 'Life Training' alongside Race Events and Gym & Strength |  |
| • Options: Improve 5K time, build cycling endurance, swim fitness, general running base |  |
| • No race date required — ongoing plans with periodic progression |  |
| • Same AI generation quality as race plans but without the taper/peak structure |  |

# Phase 3: Advanced Features (Future)

These features will differentiate IronZ from competitors and create deep engagement. They require more infrastructure but deliver high value.

## 8. IronZ AI Chatbot

| Conversational Fitness Assistant |  |
| --- | --- |
| An embedded chatbot powered by Claude that can answer any fitness question in the context of the user's specific training data. | Priority: High Effort: High (5–7 days) |
| • Persistent chat accessible from any screen (floating button or dedicated tab) |  |
| • Context-aware: Knows user's plan, recent workouts, nutrition, goals, and level |  |
| • Example queries: 'Why do I run at Z2 so much?', 'What's a substitute for bench?', 'Why pull-ups for back day?' |  |
| • Can suggest workout modifications on the fly ('my shoulders hurt today') |  |
| • Nutrition advice: 'What should I eat before my long run tomorrow?' |  |
| • Powered by Claude API with user's profile as system context |  |

## 9. AI Meal Feedback

| Intelligent Nutrition Coaching |  |
| --- | --- |
| After logging a meal, get instant AI-powered feedback on how it fits into their training and goals. | Priority: Medium Effort: Medium (2–3 days) |
| • Post-log analysis: 'Great protein intake for your push day tomorrow. Consider adding more carbs for energy.' |  |
| • Daily summary insights: End-of-day nutrition grade with specific suggestions |  |
| • Pattern detection: 'You've been under on protein 3 of the last 5 days' |  |
| • Pre-workout meal suggestions based on upcoming session type and timing |  |

## 10. Exercise Animations

| Visual Exercise Demonstrations |  |
| --- | --- |
| Animated GIFs or short loops showing proper form for each exercise in a workout. | Priority: Low Effort: High (ongoing) |
| • Exercise library with animation for each movement |  |
| • Inline preview in workout detail cards |  |
| • Option to view full-screen with form cues |  |
| • Could source from open exercise databases or generate custom illustrations |  |

## 11. Location-Based Zone Adjustment

| Altitude & Environment Awareness |  |
| --- | --- |
| Users training at altitude or in heat need adjusted pacing zones to train effectively. | Priority: Low Effort: Medium (2–3 days) |
| • Location setting in profile or auto-detect |  |
| • Altitude adjustment: Automatically slow zone paces at elevation |  |
| • Heat index consideration for outdoor training recommendations |  |
| • Travel mode: Temporary zone adjustments when training away from home |  |

## 12. Stretching & Mobility Recommendations

| Recovery Integration |  |
| --- | --- |
| Recommend stretching and mobility work based on the day's training to support recovery. | Priority: Low Effort: Low (1–2 days) |
| • Post-workout stretch routines matched to muscle groups trained |  |
| • Optional mobility days that can be added to the weekly plan |  |
| • Pre-run dynamic warmup suggestions |  |
| • Rest day active recovery recommendations |  |

# Implementation Timeline

Estimated development timeline assuming focused full-time development:

| Phase | Features & Estimated Timeline |
| --- | --- |
| Phase 1 Weeks 1–3 | • Week 1: Onboarding Survey + Hydration Tracking • Week 2: Nutrition Overhaul (dashboard, AI photo, meal plans) • Week 3: Create Your Own Plan + Profile Adaptability |
| Phase 2 Week 4 | • Expanded workout types in quick-add and log • Life Training plans for non-race endurance • Bug fixes and UI polish from Phase 1 testing |
| Phase 3 Weeks 5–8+ | • IronZ AI Chatbot (Claude API integration) • AI Meal Feedback and nutrition coaching • Exercise animations library • Location-based zone adjustments • Stretching & mobility recommendations |

# Technical Notes

## Claude API Integration

Several features leverage Claude's API for intelligence. Here's how each will connect:

- Food Photo Logging: Claude Vision API to analyze meal images and estimate calories/macros

- Meal Suggestions: Claude generates creative meal ideas using profile data, food preferences, and training schedule as context

- Nutrition Feedback: Post-meal and daily analysis with training-aware recommendations

- IronZ Chatbot: Conversational interface with full user context (profile, plan, history) in the system prompt

- Ask IronZ (existing): Already generates workouts — will be enhanced with richer context

## Data Architecture

New features require additional data storage in Supabase:

- Onboarding survey responses (persisted to profile + preferences)

- Hydration logs (date, ounces, bottle_size, target)

- Custom plan templates (user-built weekly structures)

- Achievement/badge records and level history

- Chat history for IronZ chatbot (optional persistence)

- Expanded nutrition data: meal plans, grocery lists, AI feedback logs